**Schedule & Milestone**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ID | Task name | Start | Finish | Duration |
| 01 | **Proposal** | 27/3/2015 | 30/3/2015 | 4 days |
| 02 | Survey & Overview | 27/3/2015 | 27/3/2015 | 1 day |
| 03 | Schedule & milestone | 28/3/2015 | 30/3/2015 | 3 days |
| 04 | **Requirement** | 19/4/2015 | 5/4/2015 | 4 days |
| 05 | User requirement Specification(URS) | 19/4/2015 | 20/4/2015 | 2 days |
| 06 | User requirement Specification(URS) | 20/4/2015 | 21/4/2015 | 2 days |
| 07 | **System design** | 19/4/2015 | 24/4/2015 | 6 days |
|  | Use case | 20/4/2015 | 22/4/2015 | 4 days |
| 08 | -Use case list | 20/4/2015 | 21/4/2015 | 2 day |
| 09 | - Use case diagram | 21/4/2015 | 22/4/2015 | 2 day |
| 10 | Class diagram | 19/04/2015 | 22/4/2015 | 4 days |
| 11 | Sequence diagram | 22/4/2015 | 24/4/2015 | 3 days |
| 12 | Method design | 22/4/2015 | 24/4/2015 | 3 days |
| 13 | Activity diagram | 22/4/2015 | 24/4/2015 | 3 days |
| 14 | **Traceability Matrix** | 19/4/2015 | 24/4/2015 | 6 days |
| 15 | **Prototype** | 18/4/2015 | 24/4/2015 | 7 days |
| 16 | Web user interface | 18/4/2015 | 24/4/2015 | 7 days |

1.Proposal

1.1 Overview

1.2 Schedule & milestone

2.Requirement

2.1 User requirement Specification(URS)

2.2 System requirement Specification(SRS)

3.System design

3.1 Use case diagram

3.1.1 use case list

3.1.2 use case diagram

3.2 Class diagram

3.3 Sequence diagram

3.4 The method design

3.5 Activity diagram

4.Traceability Matrix

5.Prototype

5.1 Web user interface